Government of India

Guidelines Formulation, Appraisal and Approval of Public Private

Partnership Projects

Published by

The Secretariat for the Committee on Infrastructure

Planning Commission, Government of India

Yojana Bhawan, Parliament Street

New Delhi - 110 001

www.infrastructure.gov.in

Contents

Preface

1.	Introduction	4

2.	Institutional structure	4

3.	Applicability	4

4.	Project Identification	4

5.	Inter-ministerial consultations	4

6.	‘In principle’ approval of PPPAC	4

7.	Expression of Interest	5

8.	Formulation of project documents	5

9.	Appraisal/Approval of PPPAC	5

10.	Invitation of bids	6

11.	Time frame	6

12.	Exemption from the above procedure	6

List of Annexures

Annexure I

Institutional structure	7

Annexure II

Memorandum for PPP Appraisal Committee

(for ‘in principle’ approval)	8

Annexure II (Appendix A)

Term Sheet of the proposed Concession Agreement	10

Annexure III

Memorandum for PPP Appraisal Committee

(for final approval)	12

Annexure III (Appendix A)

Brief particulars of the Concession Agreement	14

Annexure IV

Time required for various steps under the

appraisal procedure for PPP projects	16

Secretariat for Committee on Infrastructure

Preface

These Guidelines articulate the need for ‘due diligence’ in the formulation, appraisal and approval of Public Private Partnership (PPP) projects of the Central Government. Unlike private projects where prices are generally determined competitively and government resources are not involved, PPP infrastructure projects typically involve transfer of public assets, delegation of governmental authority for recovery of user charges, private control of monopolistic services and sharing of risks and contingent liabilities by the Government. Protection of user interests and the need to

secure value for public money demand a more rigorous treatment of these projects.

Predictability and risk mitigation are key to successful Public Private Partnerships. They require a framework that can assure

the private investor of a market driven return at reasonable levels of risk, and the user of adequate service quality at an affordable cost. These preconditions are more difficult to establish than is commonly realised. Because of the nature of the risks and the involvement of many participants including pro-ject sponsors, lenders, government agencies, and regulatory authorities, the terms of the project agreements as well as the tendering arrange- ments are usually complex. They involve detailed legal and contractual agreements

that clearly set forth the risks, rewards and obligations of different participants.

In the past, inadequate preparatory work has led to avoidable transaction costs, contingent

liabilities and delays in project implementation.

International experience indicates that inadequately prepared projects, and more particularly negotiated projects, have led to renegotiations exposing the respective

governments and users to adverse consequences. Learning from past experience, it is necessary

to create policy and regulatory frameworks that would eliminate similar pitfalls.

Responding to the above concerns, the Finance Ministry, in consultation with the Planning Commission, has evolved these guidelines to enshrine an independent appraisal and approval process. Under this arrangement, administrative ministries can adopt a ‘proactive’ developmental approach while the Planning Commission

would focus on due diligence, consistency with processes in other sectors and consideration

of best practice. The Finance Ministry would consider the extent of direct and indirect Central Government exposure and also act as an arbiter. Standardisation of the approval process will

also ensure that planning, approval and execution of PPP projects is expedited, thus restricting the tendency to ‘re-invent the wheel’ with each PPP transaction.

These guidelines were considered and approved by the Committee on Infrastructure and subsequently endorsed by the Union Cabinet. The guidelines have since been mandated

by the Ministry of Finance for application to all PPP projects.

(Gajendra Haldea)

Guidelines for Formulation, Appraisal and Approval of Public Private Partnership (PPP) Projects

The guidelines were notified by the Ministry of Finance, Department of Economic Affairs vide O.M. No. 1/5/2005-PPP dated

12th January 2006.

1.   Introduction

1.1	The Central Government has notified a system for appraisal/ approval of projects to be undertaken through Public Private

Partnership (PPP). Detailed procedure to be followed for this purpose is specified below.

2.   Institutional structure

2.1	The institutional structure for the appraisal/approval mechanism is specified at Annexure-I.

3.	Applicability

3.1	These guidelines will apply to all PPP projects sponsored by Central Government Ministries or Central Public Sector Undertakings (CPSUs), statutory authorities or other entities under their administrative control.

3.2   The procedure specified herein will apply to all PPP projects with capital costs exceeding Rs.100 crore or where the underlying assets

are valued at a sum greater than Rs.100 crore. For appraisal/ approval of PPP projects involving a lower capital cost/ value, detailed instructions will be issued by the Department of Expenditure.

4.   Project identification

4.1	The sponsoring Ministry will identify the projects to be taken up through PPPs and undertake preparation of feasibility studies, project agreements etc. with the assistance

of legal, financial and technical experts as necessary.

5.	Inter-ministerial consultations

5.1	The Administrative Ministry may, if deemed necessary, discuss the details

of the project and the terms of concession agreement in an inter-ministerial consultative committee and comments, if any, may be incorporated or annexed to the proposal for consideration of PPPAC.

5.2	There could be projects, which involve more than one Ministry/Department. While considering such projects, PPPAC may seek participation of such Ministries/ Departments.

6.	‘In principle’ approval of PPPAC

6.1	While seeking ‘in principle’ clearance of PPPAC, the Administrative Ministry shall submit its proposal (in six copies, both in hard and soft form) to the PPPAC Secretariat in the format specified at Annexure-II and accompanied by the

pre-feasibility/ feasibility report and

a term-sheet containing the salient features of the proposed project agreements.

4 • Guidelines

6.2	PPPAC Secretariat will circulate the copies of PPPAC memo and associated documents

to all concerned. A meeting of the PPPAC will be convened within three weeks to consider the proposal for ‘in principle’ approval.

6.3	In cases where the PPP project is based on a duly approved Model Concession Agreement

(MCA), ‘in principle’ clearance by the PPPAC would not be necessary. In such cases, approval of the PPPAC may be obtained before inviting the financial bids as detailed below.

7.   Expression of Interest

7.1	Following the ‘in principle’ clearance of PPPAC, the Administrative Ministry may invite expressions of interest in the form of Request for Qualification (RFQ) to be followed by

short-listing of pre-qualified bidders.

8.	Formulation of project documents

8.1	The documents that would need

to be prepared would, inter-alia, include the various agreements to be entered into with the concessionaire detailing the terms

of the concession and the rights and obligations of the various parties. These project documents would vary depending on the sector and type

of project. Typically, a PPP will involve the concession agreement that will specify the terms of the concession granted to the private party and will include the rights and obligations of all parties. There could be associated agreements based on specific requirements.

9.	Appraisal/Approval of PPPAC

9.1	RFP (Request for Proposals), i.e. invitation to submit financial bids, should normally include a copy of all the agreements that are proposed to be entered into with the successful bidder. After formulating the draft RFP, the Administrative Ministry would seek clearance

of the PPPAC before inviting the financial bids.

9.2	The proposal for seeking clearance

of PPPAC shall be sent (in six copies) to the

PPPAC Secretariat in the format specified

at Annexure-III along with copies of all draft project agreements and the Project Report. The proposal will be circulated by PPPAC Secretariat to all members of the PPPAC.

9.3	Planning Commission will appraise the project proposal and forward its Appraisal Note to the PPPAC Secretariat. Ministry of Law and any other Ministry/ Department involved will also forward written comments to the PPPAC Secretariat within the stipulated time period. The PPPAC Secretariat will forward all the comments to the Administrative Ministry

for submitting a written response to each of the comments.

9.4	The concession agreement and any supporting agreements/ documents thereof, alongwith the PPPAC Memo,

will be submitted for consideration of PPPAC. The PPPAC will take a view on the Appraisal Note and on the comments of different Ministries, alongwith the response from

the Administrative Ministry.

Formulation, Appraisal and Approval of PPP Projects • 5

9.5	PPPAC will either recommend the proposal for approval of the competent authority

(with or without modifications) or request the Administrative Ministry to make necessary changes for further consideration of PPPAC.

9.6	Once cleared by the PPPAC, the project would be put up to the competent authority for final approval. The competent authority

for each project will be the same as applicable for project’s approval by PIB.

10.   Invitation of bids

10.1	Financial bids may be invited after final approval of the competent authority has been obtained. However, pending approval of the competent authority, financial bids could be invited after clearance of PPPAC has been conveyed.

11.	Time frame

11.1	The time frame for the appraisal of projects under the above procedure is at Annexure-IV.

12.  Exemption from the above procedure

12.1	Ministry of Defence, Department

of Atomic Energy and Department of Space will not be covered under the purview of these guidelines.

6 • Guidelines

Annexure I

Institutional Structure

Public Private Partnership Appraisal

Committee

1.	Pursuant to the decision of the Cabinet Committee on Economic Affairs (CCEA) in its meeting of 27th October, 2005 a Public Private Partnership Appraisal Committee

(PPPAC) has been set up comprising of the following:

[a]  Secretary, Department of Economic Affairs

(in the Chair)

[b]  Secretary, Planning Commission

[c]  Secretary, Department of Expenditure;

[d]  Secretary, Department of Legal Affairs; and

[e]  Secretary of the Department sponsoring a project.

The Committee may co-opt experts as necessary.

2.	The Committee would be serviced by the Department of Economic Affairs, who will set up a special cell, called the PPPAC Secretariat for servicing such proposals.

3.	The Ministry of Finance will be the nodal Ministry responsible for examining concession agreements from the financial angle, deciding on guarantees to be extended, and generally assess risk allocation from the investment and banking perspectives. It would also ensure that projects are scrutinized from the perspective

of government expenditure.

4.	The Planning Commission will set up a PPP Appraisal Unit (PPPAU), similar to the existing PAMD which appraises public

sector projects. This unit will prepare an appraisal note for the PPPAC providing specific suggestions for improving the concession terms, where this is possible.

5.	Ministry of Law and Justice, Department of Legal Affairs, would also be represented on the PPP Appraisal Committee, as the concession agreements would require careful legal scrutiny.

Formulation, Appraisal and Approval of PPP Projects • 7

Annexure II

Memorandum for PPP Appraisal Committee

(for ‘in principle’ approval)

S.No.	Item	Response

1.	General

1.1	Name of the Project

1.2	Type of PPP (BOT, BOOT, BOLT, OMT etc.)

1.3	Location (State/District/Town)

1.4	Administrative Ministry/Department

1.5	Name of Sponsoring Authority

1.6	Name of the Implementing Agency

2.	Project Description

2.1	Brief description of the project

2.2	Justification for the project

2.3	Possible alternatives, if any

2.4	Estimated capital costs with break-up under major heads of expenditure. Also indicate the basis of cost estimation.

2.5	Phasing of investment

2.6	Project Implementation Schedule (PIS)

3.	Financing Arrangements

3.1	Sources of financing (equity, debt, mezzanine capital etc.)

3.2	Indicate the revenue streams of the Project

(annual flows over project life). Also indicate the underlying assumptions.

3.3	Indicate the NPV of revenue streams with

12% discounting

3.4	Who will fix the tariff/ user charges? Please specify in detail.

3.5	Have any FIs been approached? If yes, their response may be indicated

8 • Guidelines

S.No.	Item	Response

4.	IRR

4.1	Economic IRR (if computed)

4.2	Financial IRR, indicating various assumptions

(attach separate sheet if necessary)

5.	Clearances

5.1	Status of environmental clearances

5.2	Clearance required from the State Government and other local bodies

5.3	Other support required from the State

Government

6.	GoI Support

6.1	Viability Gap Funding, if required

6.2	GOI guarantees being sought, if any

7.	Concession Agreement

7.1	Term sheet of the proposed Concession

Agreement (Attached at Appendix-A)

8.	Criteria for short-listing

8.1	Is short-listing to be in one stage or two stages?

8.2	Indicate the criteria for short-listing (attach separate sheet if necessary)

9.	Others

9.1	Remarks, if any

Formulation, Appraisal and Approval of PPP Projects • 9

Annexure II (Appendix A)

Term Sheet of the proposed Concession Agreement

A. Sponsoring Ministry:

B. Name and location of the Project:

C. Legal Consultant:

D. Financial Consultant:

S.No.	Item	Description

1.	General

1.1	Scope of the Project (in about 200 words)

1.2	Nature of Concession to be granted

1.3	Period of Concession and justification for fixing the period

1.4	Estimated capital cost

1.5	Likely construction period

1.6	Conditions precedent, if any, for the concession to be effective

1.7	Status of land acquisition

2.	Construction and O&M

2.1	Monitoring of construction; whether an independent agency/engineer is contemplated

2.2	Minimum standards of Operation and

Maintenance

2.3	Penalties for violation of prescribed O&M

standards

2.4	Safety related provisions

2.5	Environment related provisions

3.	Financial

3.1	Maximum period for achieving financial close

3.2	Nature and extent of capital grant/ subsidy contemplated

3.3	Bidding parameter (capital subsidy or other parameter)

3.4	Provisions for change of scope and the financial burden thereof

10 • Guidelines

S.No.	Item	Description

3.5	Concession fee, if any, payable by the

Concessionaire

3.6	User charges/ fee to be collected by the

Concessionaire

3.7	Indicate how the user fee is to be determined;

the legal provisions in support of user fee

(attach the relevant rules/ notification); and the extent and nature of indexation for inflation

3.8	Provisions, if any, for mitigating the risk of lower revenue collection

3.9	Provisions relating to escrow account, if any

3.10	Provisions relating to insurance

3.11	Provisions relating to audit and certification of claims

3.12	Provisions relating to assignment/ substitution rights relating to lenders

3.13	Provisions relating to change in law

3.14	Provisions, if any for compulsory buy-back of assets upon termination/ expiry

3.15	Contingent liabilities of the government

(a)  Maximum Termination Payment for

Government/ Authority Default

(b)  Maximum Termination Payment for

Concessionaire Default

(c)  Specify any other penalty, compensation or payment contemplated under the agreement

4.	Others

4.1	Provisions relating to competing facilities, if any

4.2	Specify the proposed Dispute Resolution

Mechanism

4.3	Specify the proposed governing law and jurisdiction

4.4	Other remarks, if any

Formulation, Appraisal and Approval of PPP Projects • 11

Annexure III

Memorandum for PPP Appraisal Committee

(for final approval)

S.No.	Item	Response

1.	General

1.1	Name of the Project

1.2	Type of PPP (BOT, BOOT, BOLT, OMT etc.)

1.3	Location (State/District/Town)

1.4	Administrative Ministry/ Department

1.5	Name of Sponsoring Authority

1.6	Name of the Implementing Agency

2.	Project Description

2.1	Brief description of the project

2.2	Justification for the project

2.3	Possible alternatives, if any

2.4	Estimated Capital costs with break-up under major heads of expenditure. Also indicate the basis of cost estimation.

2.5	Phasing of investment

2.6	Project Implementation Schedule (PIS)

3.	Financing Arrangements

3.1	Sources of financing (equity, debt, mezzanine capital etc.)

3.2	Indicate the revenue streams of the Project

(annual flows over project life). Also indicate the underlying assumptions.

3.3	Indicate the NPV of revenue streams with

12% discounting

3.4	Who will fix the tariff/ user charges? Please specify in detail.

3.5	Have any FIs been approached? If yes, their response may be indicated

12 • Guidelines

S.No.	Item	Response

4.	IRR

4.1	Economic IRR (if computed)

4.2	Financial IRR, indicating various assumptions

(attach separate sheet if necessary)

5.	Clearances

5.1	Status of environmental clearances

5.2	Clearance required from the State Government and other local bodies

5.3	Other support required from the State

Government

6.	GoI Support

6.1	Viability Gap Funding, if required

6.2	GOI guarantees being sought, if any

7.	Concession Agreement

7.1	Is the Concession Agreement based on MCA? If yes, indicate the variations, if any, in a detailed note (to be attached)

7.2	Details of Concession Agreement

(Attached at Appendix-A)

8.	Criteria for short-listing

8.1	Is short-listing to be in one stage or two stages?

8.2	Indicate the criteria for short-listing

(attach separate sheet if necessary)

9.	Others

9.1	Remarks, if any

Formulation, Appraisal and Approval of PPP Projects • 13

Annexure III (Appendix A)

Brief particulars of the Concession Agreement

A.  Sponsoring Ministry:

B.  Name and location of the Project:

C.  Legal Consultant:

D.  Financial Consultant:

S.No.	Item	Clause No.	Description

1.	General

1.1	Scope of the Project (in about 200 words)

1.2	Nature of Concession to be granted

1.3	Period of Concession and justification for fixing the period

1.4	Estimated capital cost

1.5	Likely construction period

1.6	Conditions precedent, if any, for the concession to be effective

1.7	Status of land acquisition

2.	Construction and O&M

2.1	Monitoring of construction; whether an independent agency/ engineer is stipulated

2.2	Minimum standards of Operation and

Maintenance

2.3	Penalties for violation of prescribed O&M

standards

2.4	Safety related provisions

2.5	Environment related provisions

3.	Financial

3.1	Maximum period for achieving financial close

3.2	Nature and extent of capital grant/subsidy stipulated

3.3	Bidding parameter (capital subsidy or other parameter)

3.4	Provisions for change of scope and the financial burden thereof

14 • Guidelines

S.No.	Item	Clause No.	Description

3.5	Concession fee, if any, payable by the

Concessionaire

3.6	User charges/ fee to be collected by the

Concessionaire

3.7	Indicate how the user fee has been determined; the legal provisions in support of user fee (attach the relevant rules/ notification); and the extent and nature

of indexation for inflation

3.8	Provisions, if any, for mitigating the risk of lower revenue collection

3.9	Provisions relating to escrow account, if any

3.10	Provisions relating to insurance

3.11	Provisions relating to audit and certification of claims

3.12	Provisions relating to assignment/

substitution rights relating to lenders

3.13	Provisions relating to change in law

3.14	Provisions, if any for compulsory buy-back of assets upon termination/ expiry

3.15	Contingent liabilities of the government

(a)  Maximum Termination Payment for

Government/ Authority Default

(b)  Maximum Termination Payment for

Concessionaire Default

(c)  Specify any other penalty, compensation or payment contemplated under the agreement

4.	Others

4.1	Provisions relating to competing facilities, if any

4.2	Specify the Dispute Resolution Mechanism

4.3	Specify the governing law and jurisdiction

4.4	Other remarks, if any

Formulation, Appraisal and Approval of PPP Projects • 15

Annexure IV

Time required for various steps under the appraisal procedure for PPP projects

S.No.

1.

2.

3.

Action

‘In principle’ approval by PPPAC

Comments of Planning Commission, DEA or any other Ministry/ Deptt. on the final documents forwarded by the Administrative Ministry

Final approval by PPPAC

Time taken

Three weeks from the time of submission of the proposal by the Administrative Ministry

Four weeks from the time of submission of the final documents by the Administrative Ministry

Three weeks from the submission of the PPPAC Memo along with final documents by the Administrative Ministry

16 • Guidelines